## Slide 1
FinFlow
VISION & ROADMAP
The conversational
financial platform.
Where FinFlow goes after v6 — the staged path from a finance app to a platform users talk to, and agents plug into. MVP, GTM, feedback loops, and how the team grows around it.
Document 2 of 2 · Vision & Roadmap. Companion deck: Platform Architecture.
For the FinFlow team · Short, medium & long-term · Confidential 2025

## Slide 2
WHERE WE ACTUALLY ARE
Two people. A real app. A big vision.
The roadmap only works if it's honest about the constraint. Everything that follows is sequenced for a 2-person team — with the unlocks flagged.
What's real
v6 ships a working finance app — React+TS, 9 modules, multi-profile, debts, net worth.
The honest gap
It's single-device, manual-entry, offline. No cloud, no AI, no acquisition channel yet.
The vision
A conversational platform users feel assisted by — and a 9-layer ecosystem agents plug into.
The discipline
9 layers is the destination, not the next sprint. We build 3 layers deep, then widen.
The framing decision: this deck argues for the hybrid model — chat-first for advice & planning, classic UI for data entry. Not pure chat-first. The next slide explains why.
02 · 16

## Slide 3
THE CONVERSATIONAL PIVOT
Chat-first, not chat-only.
The vision is a platform you talk to. But for a finance app, pure chat-only is the wrong first bet — here's the reasoning, not just the conclusion.
Chat-Only
Chat replaces all navigation
UPSIDE
Boldest. Maximally differentiated.
RISK
Users distrust a finance app with no visible ledger. Data entry by chat is slower for bulk. High build risk.
NOT NOW
Assist-Only
Chat is a side helper on the UI
UPSIDE
Lowest risk. Easy to ship.
RISK
It's a chatbot bolt-on. Doesn't change the product's feel. Won't kill the chore.
TOO TIMID
Hybrid
Chat-first for advice; UI for data
UPSIDE
Conversational where it delights; visible ledger where it reassures.
RISK
Two surfaces to design well.
RECOMMENDED
The principle: conversation earns its place where it removes friction — asking “can I afford this?” beats clicking five screens. The ledger stays visible because trust in finance is visual.
03 · 16

## Slide 4
THE NORTH STAR
What we are actually building toward.
“Every person, household, and small business feels financially assisted — able to ask any question about their money and get a true, instant, actionable answer.”
THREE OUTCOMES THAT PROVE WE'RE WINNING
The chore is dead
Users log and query by talking. Manual grid entry drops below 30% of all interactions.
The household is in
Average account has 2+ active members. A child profile makes it multi-generational.
Value is metered
Free users hit a real 'aha', then upgrade. Skill usage maps cleanly to tier revenue.
NorthStar metric: Active Households per Week (AHpW) — a household with 2+ members active in 7 days.
04 · 16

## Slide 5
THE ROADMAP
Four horizons. Layers built in order.
Each horizon adds depth before width. We do not start the next until the prior one has shipped and shown signal.
H1
0–4 months
Conversational MVP
DATA + AI/SKILLS + CONVERSATIONAL
—
Cloud migration (Postgres + RLS)
—
Conversational logging + lookups
—
Diagnostic skill (find the leaks)
H2
4–9 months
The Business Engine
BUSINESS + ANALYTICS + EXPERIMENTS
—
Tiered skills & entitlement gating
—
Predictive 'what-if' simulation
—
A/B + analytics layer live
H3
9–16 months
The Engagement Flywheel
ENGAGEMENT + EDTECH EXPANSION
—
Finflow Kids / youth profiles
—
Personalization & habit loops
—
Multi-user household depth
H4
16 months +
The Open Platform
MCP SURFACE + SECURITY HARDENING
—
MCP tools for agent handshakes
—
SOC2 posture · DR maturity
—
Cross-app financial capability
05 · 16

## Slide 6
HORIZON 1 · THE MVP
The conversational MVP: 16 weeks.
Prove one thing — that people will talk to FinFlow instead of filling a form, and that it answers truthfully.
IN SCOPE · THE MINIMUM THAT PROVES THE THESIS
Cloud foundation
Postgres + RLS + the clean data model. Non-negotiable base.
Conversational logging
“Spent 45 on fuel” → parsed transaction. The chore-killer.
Type A: Lookups
“How much on dining this month?” — deterministic Text-to-SQL.
Type B: Diagnostics
“Why am I low?” — anomaly + subscription-leak detection.
EXPLICITLY OUT OF MVP
Predictive simulation · tiered billing · A/B engine · Finflow Kids · MCP. All real — all later. The MVP proves talk-to-log first.
MVP SUCCESS = GO SIGNAL
40%+ of logs happen via chat · assistant answer accuracy >95% · D30 retention beats the v6 baseline by 10pts.
06 · 16

## Slide 7
GO-TO-MARKET
How the first 1,000 users arrive.
A 2-person team cannot out-spend anyone. GTM has to be earned reach, narrow wedges, and a product that markets itself.
WEDGE
One persona, one pain
Launch to SMB founders / freelancers — the persona that feels cash-flow pain daily and will pay for a fractional-CFO answer.
PROOF
The demo IS the pitch
A 20-second clip: type one sentence, get a true answer. Conversational logging demos itself — ship it as the hero asset.
LOOP
Household & referral pull
Every account invites a partner; every SMB has a co-founder. Multi-user is the built-in referral engine — no ad spend.
THE H3 WEDGE · EDTECH & YOUTH FINANCE
Finflow Kids opens a second front: partner with finance-literacy programs (e.g. National Finance Olympiad) so schools become a distribution channel. A child who learns money on FinFlow is a 20-year customer. Powerful — but a Horizon 3 move, not a launch channel.
07 · 16

## Slide 8
FEEDBACK LOOPS
The product tells us if it's working.
With no analytics team, feedback has to be instrumented into the platform itself — the Experiments and Analytics layers earn their place here.
1
Instrument
Every assistant turn, skill call, and upsell view is an event. Tagged by tier and cohort.
2
Observe
Analytics layer surfaces it: where users drop, which skills land, what costs too much.
3
Probe
Hybrid experiments: a quant signal (low usage) triggers a qual prompt ('what's missing?').
4
Decide & ship
A/B the fix. Winner ships. Loser informs the next hypothesis. Repeat weekly.
THREE FEEDBACK MODES — ALL RUN ON THE SAME EVENT STREAM
Quantitative
A/B tests, funnels, retention curves — metric truth at scale.
Qualitative
In-app micro-surveys, assistant-transcript reviews — the 'why'.
Hybrid
Quant flag auto-triggers a qual probe — e.g. churn-risk → exit interview.
08 · 16

## Slide 9
THE COMMERCIAL MODEL
Four tiers. Each one a clear upgrade trigger.
Skills map to price. A user upgrades not because we ask, but because they hit a wall the next tier removes.
Freemium
£0
Casual trackers
UNLOCKS
Conversational logging + basic lookups
UPGRADE TRIGGER
Hits the 30-query/month cap
Premium
£6–9/mo
Active budgeters
UNLOCKS
Diagnostics — finds hidden money
UPGRADE TRIGGER
Wants to know WHY, not just what
Pro
£12–15/mo
Families & couples
UNLOCKS
Collaborative splits + kid profiles
UPGRADE TRIGGER
Second household member joins
Business
£25–40/mo
Founders & freelancers
UNLOCKS
Predictive runway + tax reserve
UPGRADE TRIGGER
Needs a 'what-if' before deciding
Unit-economics rule: high-compute skills (predictive, OCR) never sit in free tiers — token cost would sink the model. Price follows compute.
09 · 16

## Slide 10
THE NEXT DIMENSION
Features that only a platform can ship.
Once the layers exist, these become possible — each one compounds the others. Sequenced across horizons, not all at once.
H2
The Fractional CFO
Predictive runway, tax-reserve calc, invoice-delay simulation for SMBs.
H2
Compounding Visualizer
Skip a £5 coffee → see the 5-year index-fund number, live.
H3
Finflow Kids
Youth sub-profiles, allowance jars, goal-matched parental contributions.
H3
Junior Boardroom
SMB owners' kids see a simplified, real-data cash-flow sandbox.
H4
Agent Handshakes
MCP tools — a travel app checks affordability before it sells.
H4
The Proactive Assistant
FinFlow speaks first: 'A silent renewal hits Friday — want to cancel?'
10 · 16

## Slide 11
HOW THE ORGANIZATION EVOLVES
From 2 builders to a real company.
The roadmap is only credible if the team behind it is mapped. Each hire is triggered by a milestone — not a calendar date.
NOW
2 founders
Build the MVP. One owns product+frontend, one owns backend+data. Wear every other hat.
—
POST-MVP
+1 AI/ML engineer
Conversational quality becomes the product. A specialist owns the skill modules & LLM pipeline.
Triggered by: MVP shows the chat thesis holds
H2–H3
+ Growth + Design
Someone owns GTM & feedback loops full-time; someone owns the two-surface UX so it stays coherent.
Triggered by: paying users + a funding round
H4
Pod structure
Small pods per layer-cluster (conversational, platform, growth). Founders move to direction & partnerships.
Triggered by: revenue that sustains 8–12 people
The first hire that matters most: an AI/ML engineer post-MVP. Conversational quality is the product — it cannot stay a side-of-desk task.
11 · 16

## Slide 12
THE HONEST RISK REGISTER
What could break this — and the plan if it does.
LLM cost per user outruns subscription revenue
Semantic router sends cheap queries to SQL ($0). Token caps on free tier. Compute-heavy skills gated to paid.
Users don't trust an AI with their bank data
Visible ledger stays. PII stripped before any LLM call. 'The assistant phrases, services compute' — said plainly in-product.
2-person team can't build 9 layers
We don't. H1 builds 3 layers. Horizons gate the rest. Each hire is milestone-triggered, not aspirational.
Conversational accuracy is wrong even once
Deterministic services own every number. The LLM never computes a balance. Accuracy <95% blocks the H1 go-signal.
No acquisition channel — great product, no users
Narrow SMB wedge first. The demo markets itself. Multi-user is the built-in referral loop. EdTech as the H3 channel.
Mitigation is built into the architecture — not bolted on after. That is the point of designing the layers first.
12 · 16

## Slide 13
THE NEXT 90 DAYS
What the two of us do on Monday.
Vision is worthless without the first concrete sprint. Here is Horizon 1, broken to the first quarter.
Weeks 1–3
Cloud foundation
Stand up Postgres + RLS. Migrate the v6 data model. Clean merchant-normalisation + category map.
Weeks 4–6
The data gaps
Build the subscription registry & baseline-delta engine. The data the assistant needs to be accurate.
Weeks 7–9
Conversational logging
Entity-extraction pipeline. “Spent 45 on fuel” → structured transaction. The chore-killer, shipped.
Weeks 10–12
Lookups + diagnostics
Text-to-SQL for Type A. Anomaly detection for Type B. The first two skill modules behind the router.
Week 13
Closed beta
20–30 SMB users. Instrument everything. The H1 go/no-go data starts flowing.
End of 90 days we know one thing: do real users talk to FinFlow instead of filling the form? That answer decides everything downstream.
13 · 16

## Slide 14
DECISIONS WE MAKE TOGETHER
Five calls. Before any code.
This deck is a proposal, not a decree. These five need an explicit yes from both of us.
01
Do we commit to hybrid — chat-first for advice, classic UI for data entry?
Recommended. Pure chat-only is the wrong first bet for a finance app.
02
Do we accept that cloud migration must come before any AI feature?
Non-negotiable architecturally. The MVP cannot run on localStorage.
03
Is the SMB founder our launch persona — not 'everyone'?
Recommended. They feel the pain daily and will pay for the answer.
04
Do we hold the line that 9 layers ship across 4 horizons, never at once?
Non-negotiable. A 2-person team building 9 layers in parallel ships nothing.
05
When MVP signal is positive — do we raise, to fund the AI/ML hire?
Open question. The roadmap assumes a raise becomes the H2 unlock.
14 · 16

## Slide 15
THE ARC · SHORT TO LONG TERM
Where this goes, in one view.
6 MONTHS
A finance app you talk to
Conversational MVP live. SMB beta. The chore is measurably dying.
12 MONTHS
A business with a model
Tiered skills, predictive CFO, experiments running. Paying users, clean unit economics.
18 MONTHS
A platform with a flywheel
Finflow Kids brings the household in. Engagement compounds. EdTech channel opens.
24 MONTHS +
An open financial capability
MCP surface live. Other agents call FinFlow. The platform is infrastructure.
The throughline: every horizon is shippable and valuable on its own. We are never one big bet away from nothing — each stage stands.
15 · 16

## Slide 16
WHAT WE'RE REALLY DECIDING
Not a feature list.
A company's shape.
v6 proved we can build. The next stage decides what we are building — a better finance app, or the conversational layer that sits between people and their money. This deck argues for the second, and shows the disciplined, 2-person path to get there.
Build 3 layers deep before going wide.
The LLM phrases. Services compute. Always.
Every horizon ships something real and valuable.
The household is the moat. Bring it in early.
FinFlow · Vision & Roadmap · Companion to the Platform Architecture deck · Confidential 2025